**CS 440 Group 12 Meeting Minutes**

**Date/Time:** Wednesday 10/31/2018 12:00PM – 1:00PM

**Location:** SEL 4030

**Attendance:** Ahmed Khan, Edgar Martinez, Rameez Baig, Zakee Jabbar

**Synopsis:**

* We all met in person at SEL 4030 and started our meeting by discussing the progress that both the front-end team, and back end teams have had since our meeting a week ago.
  + **Back End:**
    - Edgar/Ahmed made progress on the custom news articles and are in the process of making sure new custom news article are fetched when user request them.
  + **Front End:**
    - Zakee/Rameez made progress in making the front-end link up with the backend feature of multiple cryptos. They will now try to connect the newest feature, that being the custom new articles.
* We separated up who will do what sections for the Project Requirements.
* Started working as a group on the summary that is due this Friday.

**Recent Accomplishments:**

* Completed custom news articles feature for some of the cryptos
* Linked more features from the backend to the frontend

**Current Activities:**

* Rameez/Zakee:
  + Trying to add custom news articles to front end for specific crypto type and finish linking remaining features from backend.
* Edgar/Ahmed:
  + Continuing to add crypto specific news articles for remaining crypto and fetching articles when user refreshes.
* All:
  + Finish assigned parts of Part 2 of the project requirements
  + Work on the summary that is due this Friday.