**CS 440 Group 12 Meeting Minutes**

**Date/Time:** Tuesday 11/13/2018 3:30PM – 5:00PM

**Location:** SEL 4030

**Attendance:** Ahmed Khan, Edgar Martinez, Rameez Baig, Zakee Jabbar

**Synopsis:**

* We all met in person at SEL 4030 and discussed the final steps needed to complete the current sprint for the upcoming demo for the coding project.
  + **Back End:**
    - Edgar/Ahmed almost completed the custom news articles and are working on persistent data.
  + **Front End:**
    - Zakee/Rameez are working on the major UI updates/improvements, including the creation of a better color scheme.
* Plans for upcoming demo.

**Recent Accomplishments:**

* Completed custom news articles for ALL supported cryptos.
* Linked more features from the backend to the frontend

**Current Activities:**

* Rameez/Zakee:
  + Updating the color scheme to work with the new version.
* Edgar/Ahmed:
  + work on persistent data.
* All:
  + Prepare for upcoming demo and make sure everything is working.