**CS 440 Group 12 Meeting Minutes**

**Date/Time:** Wednesday 10/10/2018 5:00PM – 8:00PM

**Location:** SEL 4030

**Attendance:** Ahmed Khan, Edgar Martinez, Rameez Baig, Zakee Jabbar

**Synopsis:**

* We all met in the enclosed room in SEL 4030 to merge together the front and back ends of our project.
* Edgar and Ahmed finished pulling all relevant data for Bitcoin and Litecoin.
* Edgar and Ahmed also finished pulling in news article data as well as using the currency exchange information.
* Zakee and Rameez finished the front end design and set up all event listeners.
* We all worked together to merge the two parts together and had a functioning first demo.

**Recent Accomplishments:**

* Successfully retrieved data for Crypto, news articles, and currency exchange
* Successfully created the front end with the whole layout and elements

**Current Activities:**

* Rameez/Zakee: Make UI changes for the next demo. Change the views for the crypto and news.
* Edgar/Ahmed: Work on obtaining data for more cryptos, and making news articles crypto specific.
* All: Work on the development project by completing part two.