**CS 440 Group 12 Meeting Minutes**

**Date/Time:** Wednesday 10/24/2018 4:00PM – 5:00PM

**Location:** SEL 4030

**Attendance:** Ahmed Khan, Edgar Martinez, Rameez Baig, Zakee Jabbar

**Synopsis:**

* We met in our usual meeting spot in SEL 4030 and started our meeting with discussing the front end team, and back end teams progress since last meeting.
* Edgar/Ahmed made progress on the backend features and are in the process of setting up custom news articles.
* Zakee/Rameez are still in the process of making the front end link up with the backend feature of multiple cryptos.

**Recent Accomplishments:**

* Completed multiple cryptos backend feature
* Set a timeline for all the remaining features

**Current Activities:**

* Rameez/Zakee: Working on the news article pages open a browser within the application instead of launching a browser outside of the application separately
* Edgar/Ahmed: Continuing to get crypto specific news articles, and have made progress expanding supported currencies
* All: Continue to finish the features discussed over the coming week, and have completed the backend and front end of one more feature before the next meeting.
* All: Work on requirements